## Criterion B: Record of tasks
Task number	Planned action	Planned outcome	Time estimated	Target completion date	Criterion
1	Finish planning doc	Have a finished document	3 days	March 4th	A
2	Complete design plan	Have a graph and a description of the parts involved	3 days	March 4th	B
3	Record of Tasks	Create record of tasks document	1 day	March 5th	B
3	Write a program to extract handwritten words from a page	Be able to collect a sample of words out of the words on a page and store them as images	6 days	March 11th	C
4	Write a program to match handwritten pages to authors by cooperating with the program written in Task 3	85% test accuracy	2 days	March 13th	C
5	Write a simple HTTP server application to serve as an interface to the program written in Task 4	Have a testable and configurable interface to the ID model	3 days	March 16th	C
6	Write an application server for the actual app, which should be able to serve web pages.	Have a publicly accessible website	5 days	March 21st	C
7	Write a mobile app that accesses the REST API of the site made in Task 6	Have a production-ready app	6 days	March 27th	C
8	Make a movie	Should be on Youtube	3 days	March 30th	D
9	Do evaluation	Evaluation should be done	1 day / (simultaneous with Task 8)	March 29th	E